Assignment

2

COMP1223 Web Development Fundamentals

Timeline

* **Make sure to read this**
* The complete timeline worth 10% of your total assignment mark.
  + 5% initial timeline
  + 10% current timeline
* The timeline must contain detail tasks and the task detail information (start, end, estimate,) No mark will be awarded for the incomplete timeline.
* Make sure to break the project into small tasks.

# Timeline

Topic: Learn to Skate Student ID: \_101145593

Project URL (GBLearn): <http://f7145593.gblearn.com/comp1223/project/docs> GBLearn ID: f7145593

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks | Start Date D/M/Y | End Date D/M/Y | Completed D/M/Y | Status | Estimate Time | Total Hours  Spent |
| Making initial timeline | 28/03/2018 | 28/03/2018 | 28/03/2018 | C | 30:00 min | 30:00min |
| Get familiar with mockup website | 28/03/2018 | 29/03/2018 |  | INC | 2:00 hrs |  |
| Timeline for Mockup (Mockup learn to skate website ) | 29/03/2018 | 06/04/2018 |  | INC | 3.00 hrs |  |
| Tutorial website | 01/04/2018 | 08/04/2018 |  | INC | 8:00 hrs |  |
| Research for the tutorial website | 28/03/2018 | 01/04/2018 |  | INC | 5:00 hrs |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

C task is completed

INC task is incomplete